## Slide 1
CORPORATE SAFETY IMPROVEMENT PLAN
Plant & Equipment Register
Unit Workshop
2020

## Slide 2: Agenda
Project Background
Project Executive Summary
    Overview
    Project Scope & Schedule
    Accountability
P&E Register
    Concepts
    Implementation Process
Next Steps

## Slide 3: Project Background: Safety
Over the past four years there have been more than 160,000 injuries in NSW workplaces alone, as a result of using plant incorrectly. More than 6000 workers were permanently disabled and 64 died.
Every year, thousands of workers who use plant and equipment suffer horrific injuries.
Gudauri (Georgia) Ski Lift failure -11 Injured
Jingzhou (China) Escalator death could have been prevented
Newcastle (UK) Sling Failure: Beam falls 14m, narrowly missing workers

## Slide 4: Project Background: Legislation
    Chapter 5 of the WHS Regulations 2017 plant and structures:
      Division 7 - General duties of a person conducting a business or undertaking involving the management or control of plant
        Subdivision 1 - Management of risks to health and Safety (Clause 203)
        Subdivision 2 - Additional control measures of general plant (Clause 204 – 213)
        Subdivision 3 - Additional control measures for certain plant (Clause 214 – 226)
Sydney Airports Plant and Equipment register project aims to consolidate the full range of information required to streamline management and maintenance of plant and equipment in line with legislative requirements:
“A person with management or control of plant at a workplace must manage risks to health and safety associated with plant, in accordance with Part 3.1.”

## Slide 5
02
Project Executive Summary
CSIP Improvement Objective #14 Summary
Implementing a P&E Register

## Slide 6: Project Background: CSIP
CSIP improvement objective #14 – Plant and Equipment Procedure Action Plan
Develop a Plant and Equipment procedure that documents Sydney Airport practices for;
    Decommissioning of plant and equipment
    Ensure a plant and equipment register is maintained and updated and provides a single source of truth, details who is responsible, location, maintenance history and inspection history
    Identify processes for smaller items of plant equipment e.g testing and tagging, and include corporate office equipment
Project Summary Timeline
June 2016
October 2016
December 2016
March 2017
May 2017
September 2017
February 2018
March 2018
CSIP items approved by Safety Steering Committee
Researched and documented current practices within the business, reviewed existing systems and registers.
Gap analysis undertaken, identifying multiple non-conformances and inconsistencies across departments
Began developing plant and equipment procedure.
Require an appropriate system in order to implement the procedure.
Project leader established and handover provided
Project endorsed and approved
Project Commencement
“The implementation of a functional Plant and Equipment register will allow Sydney Airport to track and register assets, as well as successfully commission plant & equipment and de-commission existing plant & equipment, following removal or end-of-life.”

## Slide 7: Project Executive Summary
Planning and Design
Development and Configuration
Implementation
    unitiFM have been engaged to facilitate the Sydney Airport Plant and Equipment Register project. The project will involve the development and implementation of a Plant & Equipment Register that provides consistent, managed and transparent compliance information. The broad scope will involve:
    Conducting a business process review
    Enhancements to the current Asset Management system capabilities (AM Maximo)
    Conducting data gathering, review and input, design and development of maintenance plans
    Inspections and audit requirements aligned with the Sydney Airport Plant & Equipment Procedure
    Development of reporting modules for departments
    Facilitating the initial roll out of training packages
    Ongoing hosting, licensing and system support
Implementing a P&E Register
Phase 1
Phase 2

## Slide 8: Phase 2: Implementation Schedule Breakdown
Aerobridges
Power Gen
AGL
Mech Works
HVAC
Building FM
BHS International & Domestic
Civil Assets
Cleaning
Operational Vehicles
Property (future project)
Fire
Unit Roll-Out Schedule
Based on Weighting of:
Complexity
Current Maximo Status
Organisational Readiness

## Slide 9: Accountabilities
# | Area or Department | Responsible Person | Status
1 | Aerobridges | Phil Massingham | Implemented
2 | Power Generation & LV Electrical | Con Karlis | Implemented
2 | HV Electrical | Guy Turner | Implemented
3 | AGL | Craig Bruckard | Implemented
4 | Mechanical Assets | Steve Farrelly | Implemented
5 | Fire | Andrew Barr | Implemented
6 | HVAC | Andrew Barr | Implemented
7 | Civil Assets | Jeremy Sham | Implemented
8 | Operational Vehicles | Daniel Boyd | To Be Finalised
9 | BHS T1 | Andrew Cox | 
9 | BHS T2 | Craig Friend | 
10 | Building FM | Jeff Smith | 
11 | Cleaning | Daniel Boyd | 
The below personnel have been identified as responsible persons with regards to the management of categorised plant and equipment at Sydney Airport.

## Slide 10
03
P& Register
Concepts
Implementation Process
Ongoing Management and Governance

## Slide 11: Plant & Equipment Concepts
Plant & Equipment Register
Owns
Maintains
Operates
Plant & Equipment
Sydney Airport Assets
items of plant and equipment requiring regular inspection and maintenance
What
Who
P&E Maintenance Stream
Maintenance Direct
  SYD are responsible for undertaking the maintenance and keeping the records
Maintenance Managed
  SYD are responsible for managing the maintenance and keeping the records for work undertaken by a us and a third party
Maintenance Governance
  A third party is responsible for managing the maintenance and keeping the records
  SYD are accountable for governance of the maintenance
Sydney Airport
Third Party
P&E Category
  Registrable Plant
  High Risk Plant
  Specialist Equipment
  General Plant & Equipment
P&E Type
  Fixed Plant
  Mobile Plant
  Powered Mobile Plant
  Other Equipment
Other Special Requirements
  Statutory Maintenance
  Licensing to Operate
  Verification of Competency
  Asset Modified
Risk Profile
Higher
Lower

## Slide 12: Implementation Process
Preparation
Map P&E Attributes to Asset Classes
Asset Processing
Load New Assets into Maximo
Quality Assurance
Data Verification
Check Reporting
Automatically Update Assets with new P&E Attributes
Programmed Governance
P&E Register: Asset Data
1
2
3
Ongoing Management/Governance

## Slide 13: 1 Preparation
Map P&E Attributes to Asset Classes
Asset Classification | Registrable Plant | High Risk Plant | Specialist Equipment | General Plant & Equipment | Fixed Plant | Mobile Plant | Powered Mobile Plant | Other Equipment | Statutory Maintenance | Licensing to Operate | VOC
Lifts | X |  |  |  | X |  |  |  | X |  | 
Vehicles -Pool Car |  |  |  | X |  |  | X |  |  | X | 
Cleaning Equipment – Ride on Scrubber |  | X |  |  |  |  | X |  |  |  | X
Dock Leveler |  | X |  |  | X |  |  |  |  |  | X
Oxygen Masks |  |  | X |  |  |  |  | X |  |  | X
P&E Category
P&E Type

## Slide 14: P&E Category Examples
Registrable Plant/Equipment | High Risk Plant/Equipment (mobile) | High Risk Plant/Equipment (Fixed) | Specialist Equipment | General Plant/Equipment
Tower Cranes | Scissor Lift (vertical) | Sewer Macerator | Harnesses | Pool Cars
Mobile Cranes SWL >10T | Fork Lift (<5T) | Sewer Pump | Lanyards | Operational Cars
Concrete Placement unit with boom | Cleaning equipment – Ride on scrubber | Cooling towers | Gas Bottle (LPG) | Trucks
Lift | Cleaning equipment – Ride on sweeper | Fire Booster Pumps | Gas Bottle (O2) | Tugs
Escalator | Forklift | Garbage Compactor | Gas Detector | Golf Carts
Moving walkway | Tractor | Generator | LUX meter | 
Building Maintenance Unit (manbox) | Bobcat - Loader | Fire Suppression Jacking Pump | Voltage detector/multi meter | 
Boiler w/ Hazard Level A | Runway Sweeper | Dock Leveller | Oxygen Masks | 
Boiler w/ Hazard Level B | Back Hoe | Air Compressor (fixed) |  | 
Boiler w/ Hazard Level C | Front End Loader | Air Handling Units - HVAC |  | 
Pressure Vessel w/ Hazard Level A | Vibratory Roller | Chillers (Centrifugal) |  | 
Pressure Vessel w/ Hazard Level B | High reach pallet jack | Boilers |  | 
Pressure Vessel w/ Hazard Level C | Emergency Sewer Trailer |  |  | 
MEWP w boom | Bin Lifter |  |  | 
Gantry Crane SWL >5T | Air Compressor (mobile) |  |  | 
Forklift (>5T) | Lighting tower - Daymaker |  |  | 

## Slide 15: 2 Asset Processing
Asset Classes will be filtered to identify those requiring P&E Register Attributes
P&E Attributes will be systematically applied to each asset by Asset Class
Where necessary Assets that differ from the Asset Class can have their P&E Attributes individually updated
1) Load New Assets Into Maximo
  You prepare a load sheet for new assets to be loaded into Maximo
  We upload the assets
Every Asset in Maximo is assigned an Asset Classification
The Asset Classification is used to determine the required P&E Attributes
2) Update Assets with P&E Attributes
  We add the required P&E Attributes to each asset

## Slide 16: 3 Quality Assurance – Data Verification & Reporting
Data Verification
    Verify that the data has been loaded correctly
    Identify any individual Assets with Modifications
    Review Job Plans (identify Statutory)
Check Reporting
    Operational Reports Intended to assist in the day-to-day operation of the Plant & Equipment maintenance.
      P&E Maintenance WO Status by P&E Category for @AssetSystem
      Statutory PM/PG Job Plan Status by Asset Class
    Management Reports Intended to provide management an overview of the status of Plant & Equipment maintenance.
      P&E Maintenance Status Summary by P&E Category for group of @AssetSystem
      Statutory PM/PG Job Plan Status by Asset Class
    Compliance Reports Intended to support the governance of the Plant & Equipment maintenance and provide information should a response be required
      Governance Reports
        Plant and Equipment Asset Classification Matrix
        Plant and Equipment Compliance Report
        Asset Exception Report
        Other - (additional requirements identified during workshops)
      Response Reports
        Maintenance History (Maximo - PM/PG) Depending on the ‘Maintenance Managed’ or ‘Maintenance Governance’ of the P&E Assignment this report provides the Maintenance History (PMs for Sydney Airport Maintained assets) or Maintenance Governance Compliance (PGs for Third Party Maintained assets) as required.
Maintenance Direct
  SYD are responsible for undertaking the maintenance and keeping the records
Maintenance Managed
  SYD are responsible for managing the maintenance and keeping the records for work undertaken by third parties
Maintenance Governance
  A third party is responsible for managing the maintenance and keeping the records
  Syd are accountable for governance of the maintenance

## Slide 17: 3 Quality Assurance – Programmed Governance
Produce PG Work Order for Works Managers to undertake governance reporting. (Implemented as per PMs with Job Plans)
Six Monthly Vendor Certification of Compliance (per Vendor issued Quarterly)
    Plant & Equipment Register
    Maintenance
    Training, Induction, Licensing and VoC Register
  Vendor Compliance Audit (per Vendor issued Annually)
Process Governance: Annual Licensing & Training (per parent Asset Class issued Annually)
    Review Process
    Verify Internal Systems Current
    Identify Issues for rectification

## Slide 18: P&E Lifecycle Overview & Key Steps
Purchase
In line with Sydney Airport’s WHS Purchasing Workplace Procedure (SS-WHS-WP-001)
Construct
- Install
As per relevant legislative and statutory requirements (OEM guidelines)
Commission
As per Sydney Airport’s PMO gate process
In line with the Sydney Airports Plant and Equipment Procedure.
In line with all relevant Sydney Airport processes and procedures
In line with associated contracts
In line with associated contracts
In line with associated contracts
Handover
Maintain
In line with the Sydney Airports Plant and Equipment Procedure
De-Commission
  As per Sydney Airport’s PMO gate process
In line with the Sydney Airports Plant and Equipment Procedure

## Slide 19
Thank you

## Slide 20: Next Steps
  Preparation
    Identify Classes of Assets for inclusion in the P&E Register
    Start Gathering Lists of Impacted Assets
  Next Workshop
    Complete the P&E Attribute Matrix for each Asset Classification
    Then Prepare Asset Load Sheets